

**Snap Challenges**

Photography Gamified App

**JACOB ALLEN**

**19003931**

**UXCFXK-30-3**

**Digital Systems Project**

**Text

Description automatically generated**

# **Table of Contents**

# **Abstract**

# **Acknowledgements**

# **Table of Figures**

# **Table of Tables**

# **1 – Introduction**

**1.1 – Project Timeline (Gantt Chart)**

**2021**


**2022**

Table 1- Gantt Chart

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | OCT | NOV | DEC | JAN | FEB | MAR | APR |
| Research |  | |  |  |  |  |  |
| Requirements |  |  |  |  |  |  |  |
| Database Design |  | **Completed – 19/11/21** |  |  |  |  |  |
| API Design |  | **Completed – 20/11/21** |  |  |  |  |  |
| UI Design |  |  | **Completed – 15/12/21** |  |  |  |  |
| API Implementation |  | **Completed - 03/01/22**  FR-15 -> FR-28  NFR-2 -> NFR-4 | |  |  |  |  |
| Database Implementation |  | **Completed - 03/12/21**  FR-1 -> FR-14  NFR-1 | |  |  |  |  |
| Front End Implementation |  |  | FR-33 -> FR-70  NFR-8 -> NFR-11 | | |  |  |
| Internal Testing (Own) |  |  |  |  |  |  |  |
| External Testing (User) |  |  |  |  |  |  |  |
| Finalise Report |  |  |  |  |  |  |  |

|  |  |
| --- | --- |
| **Legend** | |
| Report Tasks |  |
| Design Tasks |  |
| Development Tasks |  |
| Testing Tasks |  |

**1.2 – Hierarchical breakdown**

****

**1.3 – The problem**

There are many existing popular photography sharing platforms, Instagram, 500px and Flicker to name a few. However, none of these sites offer an engaging way to get more images shared and often do not include detailed information about the photographs on the platform. Snap Challenges will attempt to resolve the gaps left by these sites by offering an engaging and informative photo sharing experience.

Photographers often experience burn out from their art, this can be for a variety of reasons, such as:

* Not being able to reach new locations.
* Not experimenting with styles outside of their comfort zone.
* High cost of new gear.
* A lack of engagement with the content they share.

Whilst Snap Challenges will not claim to be able to entirely eliminate these burn out factors, Snap challenges will attempt to mitigate this via the use of gamification. The app will provide users with challenges created by users and admins. These challenges will be regular and achievable yet challenging. This approach should result in more engagement with the platform than a typical photography sharing platform.

**1.4 – Why it’s important**

One of the main ways to improve at photography is to just get out there in the field, and practice. Snap Challenges gives the user a reason to get out and do this practice. This will hopefully lead to an improvement in their photography which benefits the whole community as we get to see better photos.

The app will show camera settings such as:

* Make
* Model
* Aperture
* Shutter Speed
* ISO
* Focal Length

Providing users with this level of detail about a photograph provides a good insight in to how the photo was taken. This will mean that the community can collaboratively improve their photography simply by observing others work.

**1.5 – Scope**

Snap-Challenges will be a social media like experience focused on gamifying photography via the use of challenges and badges. The app will feature a database, API, CDN, and a cross platform front end. The app will include several pages, a login system, a challenges page, a profile page, a badges page, and a post page. The app should be easy to use and pick up, yet remain engaging.

**1.6 – Aims and Objectives**

AIMS:

1. To develop a platform independent app to gamify photography via the use of challenges.
2. To minimise burn out amongst photographers using these challenges to engage them with the app and their hobby.
3. To educate the users of the app by providing information about the camera settings used to achieve the resulting photo.

OBJECTIVES:

1. Research gamification benefits and drawbacks, and other times it has been used in the photography field.
2. Research React Native in comparison to Progressive Web Apps (PWAs).
3. Research data storage solutions MYSQL vs NOSQL.
4. Design and develop the database schema.
5. Design and develop the Python Flask API.
6. Design and develop the front-end client as either a React Native app or PWA.
7. Test the system from both a technical and user perspective.
8. Produce a report to summarise findings, research, implementation, and testing stages of development.

**1.7 – Potential ethical and legal issues**

The system will handle user data. Passwords will be stored in the database, this could be a security concern, to minimise risk passwords will be hashed using the SHA256 algorithm and salted. This will be done via werkzeug.security a python module which is already a requirement of flask so using it doesn’t increase the number of dependencies used. The only person who will know the plain text password will be the user.

# **2 – Literature Review**

**2.1 Gamification**

(Hamari and Huotari, 2012) Define gamification as “a process of enhancing a service with affordances for gameful experiences in order to support user’s overall value creation.” This implies that utilising gamification can offer higher engagement levels from users of a service and therefore making each user more valuable to that service. This definition is backed up by a survey completed by (Wang, et al, 2017) who state, “With regard to users’ perceptions, participants found that the gamified HCS (Kpoprally) provided a better engagement experience compared to the non-gamified one.”

**What roles does gamification have to play in an app?**

Gamification can be applied via a wide variety of unique approaches, some of which have likely yet to be conceptualized. Examples of such gamification practices are:

* Rewards
* Challenges / Quests
* Achievements
* Leaderboards
* Progress Indicators

A journal article (Hence, et al, 2017) states “badges, leaderboards, and performance graphs also seemed to contribute to an increase in perceived task mean-ingfulness.” This shows that the tried-and-true methods of gamification work to ensure the user has a more engaging and positive outlook on the app in general.

Examples of such gamification can be seen throughout a wide range of applications both web and mobile, in both massively popular and small niche apps, some of which can be seen in figure 1.





Figure 1 - Examples of Gamification in Duolingo and Habitica

**Gamification’s previous use in photography:**

There have been a few previous use cases of gamification in the photography field. One of which is PhotoTrip a website for helping tourists find less considered cultural/interesting sites, whose creators state “In the gamified version of PhotoTrip, we adopt three most common gamification strategies—points, badges, and leaderboards (PBL). Points are provided as scores, corresponding to the measure of each quest the user is involved in and badges are awarded whenever certain thresholds are met.”

A screenshot of a computer

Description automatically generated with medium confidence

Figure 2 - Gamification being used via use of a voting system in PhotoTrip

(Bujari, et al, 2016).

The implementation of gamification in this website is a starting point however it is quite basic only utilising three gamification techniques. And whilst gamification might aid its user’s engagement, it isn’t the only factor, and unfortunately this website lacks other engaging factors such as visual design. The app feels like it was designed with minimal thought towards aesthetic and a full focus on functionality. Also, the website appears to be designed purely for desktop use, which although is fine, reduces its usability by the very demographic it tries to serve, as tourists would likely want to spontaneously check the site during their trip not only use it for preplanning.

Another use of Gamification in relation to photography was the Narva application which was used to find the location and vantage point from which historical photographs were taken as shown in figure 3.

A picture containing grass, outdoor, sky, residential

Description automatically generated

Figure 3 - An example of image positioning with Narva (Liestøl, 2018)

The Narva app’s approach to gamification was not to follow traditional implementations such as badges, quests, e.t.c. But instead, was to use traditional games such as Hot & Cold and Jigsaw and to modify their rules to fit the context of the app as is shown by the following quotes from the conference paper:

* “The project or quest in the Hot & Cold game is comparable to that of the rephotographer who seeks to discover the original photograph’s vantage point by comparing the current view with the old photograph.”
* “the relationship between individual photos, and the space they record and depict, as well as their positions, quickly pointed to the jigsaw puzzle”

(Liestøl, 2018)

However, later in the paper it is made clear that this approach wasn’t as beneficial as they initially thought. They state, “Instead of searching among traditional analogue games for defining rules comparable to and shared by the activity in question (photography), we could have adapted more superficial strategies for the implementation of game elements, using extrinsic rewards like achievements and badges”. This is likely due to the superficial nature of most humans, we see value in gaining something that is ours to keep and to show off, in this case badges or achievements. We see little motivation to do something we are not getting any value or reward out of.

**Final Findings:**

There are many varied and unique approaches to gamification, and it can be applied in a wide range of different forms, however, some forms are tried and tested and are almost guaranteed to be more engaging. These are badges/achievements, challenges, and leaderboards. This is likely due to a human desire to be rewarded and compete, people are more likely to stick with something if there is a clear and well-defined goal at the end. Completing a task or earning an achievement provides a boost of dopamine, the effect of which is “well known for their strong responses to rewards and their critical role in positive motivation.” (Bromberg-Martin, 2010)

**2.2 HTTP Protocol**

The system will partially consist of a backend API, this will be developed from scratch using Python and Flask. To successfully develop this an understanding of the HTTP Protocol will be required. In particular, an understanding of the HTTP verbs will be required.

These HTTP Verbs are defined by the HTTP Protocol (Request for comments, 1999) and the definitions are as follows:

**GET:**

“The GET method means retrieve whatever information (in the form of an entity) is identified by the Request-URI. If the Request-URI refers to a data-producing process, it is the produced data which shall be returned as the entity in the response and not the source text of the process, unless that text happens to be the output of the process.”

**POST:**

“The POST method is used to request that the origin server accept the entity enclosed in the request as a new subordinate of the resource identified by the Request-URI in the Request-Line.”

**PUT:**

“The PUT method requests that the enclosed entity be stored under the supplied Request-URI. If the Request-URI refers to an already existing resource, the enclosed entity SHOULD be considered as a modified version of the one residing on the origin server. If the Request-URI does not point to an existing resource, and that URI is capable of being defined as a new resource by the requesting user agent, the origin server can create the resource with that URI. If a new resource is created, the origin server MUST inform the user agent via the 201 (Created) response. If an existing resource is modified, either the 200 (OK) or 204 (No Content) response codes SHOULD be sent to indicate successful completion of the request. If the resource could not be created or modified with the Request-URI, an appropriate error response SHOULD be given that reflects the nature of the problem. The recipient of the entity MUST NOT ignore any Content-\* (e.g. Content-Range) headers that it does not understand or implement and MUST return a 501 (Not Implemented) response in such cases.”

**DELETE:**

“The DELETE method requests that the origin server delete the resource identified by the Request-URI. This method MAY be overridden by human intervention (or other means) on the origin server. The client cannot be guaranteed that the operation has been carried out, even if the status code returned from the origin server indicates that the action has been completed successfully. However, the server SHOULD NOT indicate success unless, at the time the response is given, it intends to delete the resource or move it to an inaccessible location.”

The API the system will use will be a CRUD style REST API. This means that each of the CRUD operations can be mapped to different HTTP verbs as follows.

Table 2 - CRUD to HTTP Mappings

|  |  |
| --- | --- |
| CRUD | HTTP |
| CREATE | POST |
| READ | GET |
| UPDATE | PUT |
| DELETE | DELETE |

These mappings fit the definitions of the HTTP verbs provided above.

**2.3 Database Choice**

There are many different options to choose from when it comes to databases. The main comparison to look into will be between SQL vs NOSQL based databases.

**SQL:**

SQL stands for Structured Query Language and acts as the main interface between the database and the client. It was initially conceived in 1974 by IBM Researchers and was first standardized in 1986 Most SQL based database software are relational database management systems (RDBMS). These databases consist of records, fields, relations and derived relvars. These can also be described using SQL terms:

Table 3 - RDBMS vs SQL Terms

|  |  |
| --- | --- |
| Relation DB Term | SQL |
| Record | Row |
| Field | Column |
| Relation | Table |
| Derived Relvar | View |

Groff (2002) States “SQL has become the standard database management language across a broad range of computer systems and application areas, including mainframes, workstations, personal computers, OLTP systems, client/server systems, data warehousing, and the Internet.” This shows the importance of SQLs role in the relational database.

SQL is hugely successful due to its early support from IBM, throughout the early 80s IBM pushed for the mainstream adoption of SQL, via the use of a commercialized product, SQL/Data System which was announced in 1981. In 1983 IBM announced a version of this system to run on their mainframe operating system VM/CMS. Later in same year they announced DB2, which began shipping in 1985, DB2 ran on IBM’s MVS operating system, which was used by large data centres. Then in 1986 the first SQL standard ANSI SQL1 is ratified. In 1987 ISO follows and ratifies ISO SQL1. However, despite the existence of these standards many versions of SQL have small variations between each other.

**NOSQL:**

NOSQL is a “Next Generation Database Management Systems mostly addressing some of the points: being non-relational, distributed, open-source and horizontally scalable.

The original intention has been modern web-scale database management systems. The movement began early 2009 and is growing rapidly. Often more characteristics apply such as: schema-free, easy replication support, simple API, eventually consistent / BASE (not ACID), a huge amount of data and more. So the misleading term "nosql" (the community now translates it mostly with "not only sql") should be seen as an alias to something like the definition above.” (NOSQL, 2009).

NOSQL DBs address some of the limitations of more traditional relational databases, mainly scalability, complexity, complex querying, and feature bloat.

**Scalability:**

Traditional relational databases can be hard to scale due to their design. The only ways to scale relational databases are to upgrade the hardware it is running on or distribute the database across multiple servers. However, “relational databases aren't designed to function with data partitioning, so distributing their functionality is a chore” (Leavitt, 2010)

**Complexity:**

Traditional DBs require all data to be put into tables however, not all data can be fit into tables. Because this data doesn’t fit well with the relational DB structure, it can be hard to force unsuitable data to work with this format.

**Complex Querying:**

Traditional relational DBs utilise SQL which although very strong for querying structured data, it struggles with other types as it is not designed to handle that type of data. Utilising SQL also requires a significant amount of code making it more complex. “SQL can entail large amounts of complex code and doesn't work well with modern, agile development” (Leavitt, 2010).

**Feature bloat:**

“Relational data-bases offer a big feature set and data integrity. But NoSQL proponents say database users often don't need all the features, as well as the cost and complexity they add.” (Leavitt, 2010).

**Final Verdict:**

The data that snap-challenges will be handling is very structured and lends itself well to and SQL based server as the data can nicely fit into tables. For this reason, snap-challenges will use MYSQL for its database server. However, if demand requires it a hybrid database architecture could be used by integrating a in-memory based key value store such as Redis as a cache. “Redis is an in-memory remote database that offers high performance, replication, and a unique data model to produce a platform for solving problems.” (Carlson, 2013). Redis will only be integrated into snap-challenges if demand requires it as having an in-memory cache is redundant and adds extra complexity if the app still performs well when utilising the standard MYSQL server.

**2.4 React Native vs Progressive Web App**

**What is React Native?**

“React Native is a framework for building native mobile apps in JavaScript using the React JavaScript library; React Native code compiles to real native components.” (Dabit, 2019)

React native supports many different platforms, some officially (Android and iOS), others via community-built tools which can be seen on the React Native web page covering Out-of-Tree Platforms (React Native (a), 2022) some of which include Windows Desktop, macOS, Android TV. On top of that react native also supports the web using react-native-web, and Desktop applications using Electron.

React native is open source however it is owned and maintained by Meta (previously known as Facebook). This does raise concerns given Meta’s history and less than trustworthy public opinion. On the react native web site they state “Facebook released React Native in 2015 and has been maintaining it ever since. In 2018, React Native had the 2nd highest number of contributors for any repository in GitHub.” (React Native (b), 2022).

**Benefits of React Native**

The main advantage of React Native is that it is faster than most other cross platform solutions this is because “React Native renders using its host platform’s standard rendering APIs” (Eisenman, 2017) which differs from other applications that typically render HTML, JavaScript, and CSS instead of utilising the built-in components for the OS. This ensures a native feel when using an app developed with React Native.

This native approach has also allowed for lots of community development to provide solutions for easily communicating with existing features of the host device. An example of this is the expo-camera package (Expo, 2022) which provides easy access to the devices camera and is supported on Android, iOS, and the Web. Being able to access device feature like this is not possible with most other cross platform development tools, due to their HTML rendering style approach.

Another advantage React Native has is its familiarity, it is based on React which is one of the most popular web development tools, this means developers are already aware of most of the concepts used in React Native and most can easily adjust to using react native in a small period of time.

**Drawbacks of React Native**

React Native is not perfect and there are definitely a few different disadvantages of using it. The main disadvantage is that it adds a layer of complexity to a project, which inevitably makes it harder to debug. The use of JavaScript can also be problematic as it is a dynamically typed language and strong variable declarations are not required, this also makes debugging harder, however this can also be mitigated by using TypeScript which is also officially supported by react native (React Native (c), 2022).

Another potential drawback is identified in the Learning React Native Book (Eisenman, 2017) which states, “when updates are released for the host platform—say, a new suite of APIs in a new version of Android—there will be a lag before they are fully supported in React Native”. This could lead to delays in support for the new update which could be displeasing for users.

**What is a Progressive Web App?**

“Progressive Web App (PWA) is a new generation of Web application designed to provide native app-like browsing experiences even when a browser is offline.” (Kim, et al, 2018) PWAs can be installed by the click of a button from the web browser as shown in figure 4.




Figure 4 – PWA Install

A PWA can be created from any HTML code served via HTTPS and they can be implemented by including a web manifest, icon, and service worker with your app.

**Benefits of PWAs**

PWAs can be implemented from an existing website with extreme easy, this shortens development time.

PWAs are also supported quite heavily by Google, and they can be listed on the app store directly meaning the user doesn’t have to directly visit a website to download the app. Whilst also providing additional benefits such as those mentioned in Google’s official article on listing a PWA on their store “Google Play also offers app ratings and reviews, giving users insight into your PWA before installing it.” (Google, 2021).

**Drawbacks of PWAs**

However, whilst PWAs may be widely supported by Google, Apple have a much more restrictive policy and do not allow them on the app store stating “Your app should include features, content, and UI that elevate it beyond a repackaged website. If your app is not particularly useful, unique, or “app-like,” it doesn’t belong on the App Store.” (Apple, 2021).

Another disadvantage of PWAs is that they don’t have native access to device features. You cannot access hardware such as the camera from a PWA, this limits the functionality of the app and constrains the developer.

PWAs do however let you send HTML5 notifications, unfortunately this also has a downside as recently these notifications have been associated with scams and phishing attempts some of which are shown in figure 5.

Graphical user interface, text, application, chat or text message

Description automatically generated

Figure 5 - Scam and Phishing Attempts (Kim, et al, 2018)

**Final Verdict**

Both React Native and Progressive Web Apps are suitable candidates for developing Snap Challenges, however the extra versatility offered by React Native is clearly heavily beneficial. Being able to access the device hardware is crucial for a photography-based app, after all it is going to need access the device’s camera.

**2.5 Existing Solutions**

There are a few different existing apps the main ones being GuruShots and ViewBug. However, these apps both seem to suffer from similar flaws. The main flaw being and extreme focus on a pay to win style of gamification and at times the apps almost feel like they solely exist as a quick cash and data grab scheme. Figure 4 shows some examples of features where these apps ask for payment:







Figure 6 - Examples of Gurushots (left 2 images) and ViewBug (right 2 images) asking for payment.

Overall, Gurushots is less obtrusive with its microtransactions and membership, however ViewBug is almost unusable without a membership which costs 18.49 GBP per year. The rightmost image in figure 4 shows different contests, the small padlock above the contest name indicates that it requires this membership. As you can see there are no contents in the screenshot which can be freely accessed, with a total of 21 free contests out of a total of 78 available contests at the time of writing. This means that roughly 73% of contests at the time of writing required membership. This does somewhat make sense as these contests do offer expensive prizes, however this practice is misleading as ads for ViewBug such as the one shown in figure 5 do not show any of these locked challenges and do not mention the membership cost.




Figure 7 - ViewBug ads shown on Google Play (Google Play, 2013)

Both Gurushots and ViewBug do list camera metadata alongside images. However, this is very hidden, deep in menus, of which most users wouldn’t think to ever look through. This means it is likely ignored by all but the most curious of users and therefore is almost redundant to include.

On top of that public opinion on these apps seems to mostly be mixed. One user on the r/photography subreddit posted the question “Your Take on Apps Like GuruShots and Other Photo Challenge Apps” (Anon, 2018) to which another user submitted the following response

“

I like the 'idea' of gurushots and I like that you can see your ranking after the challenge is over.

But it encourages people to just vote on every image they see to vote more/faster. (Or to vote on sh\*\*\*y images because, maybe, they're less likely to get other votes)

I do think that truly 'great' images rise to the top, but I know when I decide to 'grind it out' and vote, I'm just voting yes as fast as possible - because NOT voting doesn't do s\*\*t for me. Scrolling past an image is a waste of effort.

If it was a tinder-like yes/no vote, and you got 'rewarded' for each one, I'd be more thoughtful with my votes.

” (Anon, 2018)

From this quote it is clear to see that photographers do enjoy the concept of a challenge-based photography app; however, it is also clear that they feel Gurushot’s implementation requires too much dedication in order too succeed.

# **3 – Requirements**

**3.1 MoSCoW:**

MoSCoW is a technique used to prioritise the requirements needed to reach a launch ready product. This is done by splitting the requirements into four separate categories, these are as follows:

* **Must have (M)** – must be included in the launch, without these components the product will not function as intended. If these are not met the launch should be seen as a failure.
* **Should have (S)** – requirements critical to the success of the system but not crucial for a minimum viable product.
* **Could have (C)** – Less critical requirements which are seen as a nice to have.
* **Won’t have (W)** – the least critical requirements, which are not seen as worth while in meeting at the current time. However, they may be worth returning to in the future.

These definitions have been adapted from “The project manager's guide to mastering agile” by (Cobb, 2015).

**3.2 Functional Requirements:**

Functional Requirements are the requirements used to clarify the functionality of the product. These requirements have been split into 4 sub sections – Database, API, CDN, and the React Native App.

**DATABASE:**

|  |  |  |
| --- | --- | --- |
| **ID** | **DESCRIPTION** | **MoSCoW** |
| FR-1 | A Badges Table | S |
| FR-2 | A Challenges Table | M |
| FR-3 | A Challenges Has Posts Table | M |
| FR-4 | A Countries Table | M |
| FR-5 | A Photos Table | M |
| FR-6 | A Posts Table | M |
| FR-7 | A Users Table | M |
| FR-8 | A User Has Badges Table | S |
| FR-9 | A User Has Challenges Table | M |
| FR-10 | A User Has Posts Table | M |
| FR-11 | The Countries table should be auto filled with data on database initialisation. | S |
| FR-12 | Data stored in the database could be regularly backed up. | C |
| FR-13 | SQL Views to allow administrators to view data all on one table. | W |
| FR-14 | Redis in memory cache | W |

**API:**

|  |  |  |
| --- | --- | --- |
| **ID** | **DESCRIPTION** | **MoSCoW** |
| FR-15 | **Register Endpoint** – Handles a new user POST Request sent to the API.  Passwords sent to this endpoint must be hashed and salted with sha256 encryption.  **Returns:**   * 201 and JSON containing user data if completed successfully. * 400 and relevant message if the user already exists or no data was provided to the endpoint. | M |
| FR-16 | **Login Endpoint** – Handles a get request sent to it and returns a JSON Web Token (JWT) if the login is valid.  **Returns:**   * 200 and the normal JWT as well as a refresh token JWT if completed successfully. * 401 and relevant message if the user can’t be verified. | M |
| FR-17 | **Refresh** **Token** – Will be called whenever the JWT is due to expire, will return a new token. A refresh token will need to be given.  **Returns:**   * 200 and a new JWT if completed successfully. * 401 if the refresh token given is invalid. | S |
| FR-18 | **Users Endpoint** – Used for data about the user. Accepts GET/PUT and DELETE requests.  **GET returns:**   * 200 and user data if successful. * 404 if the user data can’t be found.   **PUT returns:**   * 204 and user data if successful * 404 if user not found.   **DELETE returns:**   * 204 if successful * 404 if not found. | M |
| FR-19 | **Users Has Challenges Endpoint** – Used for handling data involving the challenges users have joined. Accepts GET/POST/DELETE requests.  **GET returns:**   * 200 and user challenge data if successful. * 404 if the user challenge data can’t be found.   **POST returns:**   * 201 and user challenge data if successful. * 400 if the user challenge data isn’t provided.   **DELETE returns:**   * 204 if successful * 404 if not found. | M |
| FR-20 | **Users Has Posts** – Used for handling data involving the posts users have made. Accepts GET/POST/DELETE requests.  **GET returns:**   * 200 and user post data if successful. * 404 if the user post data can’t be found.   **POST returns:**   * 201 and user post data if successful. * 400 if the user post data isn’t provided.   **DELETE returns:**   * 204 if successful * 404 if not found. | M |
| FR-21 | **Users Has Badges** – Used for handling data involving the badges users have been granted. Accepts GET/POST/DELETE requests.  **GET returns:**   * 200 and user badge data if successful. * 404 if the user badge data can’t be found.   **POST returns:**   * 201 and user badge data if successful. * 400 if the user badge data isn’t given.   **DELETE returns:**   * 204 if successful * 404 if not found. | S |
| FR-22 | **Photos Endpoint** – Used for handling data about photos specified posts. Accepts GET/POST/DELETE requests.  **GET returns:**   * 200 and photo data if successful. * 404 if photo data can’t be found.   **POST returns:**   * 201 and photo data if successful. * 400 if the no photo data provided.   **DELETE returns:**   * 204 if successful * 404 if not found. | M |
| FR-23 | **Posts Endpoint** – Used for handling post data. Accepts GET/POST/PUT/DELETE requests.  **GET returns:**   * 200 and post data if successful. * 404 if post data can’t be found.   **POST returns:**   * 201 and post data if successful. * 400 if the no post data provided.   **PUT returns:**   * 204 and updated post data if successful. * 404 if can’t find a post to update. * 400 if required data not provided.   **DELETE returns:**   * 204 if successful * 404 if not found. | M |
| FR-24 | **Challenge endpoint** – Used for handling challenge data. Accepts GET/POST/PUT/DELETE requests.  **GET returns:**   * 200 and challenge data if successful. * 404 if challenge data can’t be found.   **POST returns:**   * 201 and challenge data if successful. * 400 if the no challenge data provided.   **PUT returns:**   * 204 and updated challenge data if successful. * 404 if can’t find a challenge to update. * 400 if required data not provided.   **DELETE returns:**   * 204 if successful * 404 if not found. | M |
| FR-25 | **Challenge Has Posts endpoint** – Used for handling data related to posts which belong to challenges. Accepts GET/POST/DELETE requests.  **GET returns:**   * 200 and challenge post data if successful. * 404 if challenge post data can’t be found.   **POST returns:**   * 201 and challenge post data if successful. * 400 if the no challenge post data provided.   **DELETE returns:**   * 204 if successful * 404 if not found. | M |
| FR-26 | **Countries Endpoint –** Handles data about countries. Accepts GET/POST requests.  **GET returns:**   * 200 and country data if successful. * 404 if country data can’t be found.   **POST returns:**   * 201 and country data if successful. * 400 if the no country data provided. | M |
| FR-27 | **Badges Endpoint –** Handles data about badges. Accepts GET/POST/PUT/DELETE requests.  **GET returns:**   * 200 and badge data if successful. * 404 if badge data can’t be found.   **POST returns:**   * 201 and badge data if successful. * 400 if the no badge data provided.   **PUT returns:**   * 204 and updated badge data if successful. * 404 if can’t find a badge to update. * 400 if required data not provided.   **DELETE returns:**   * 204 if successful * 404 if not found. | S |
| FR-28 | **A scope system -** certain users have unrestricted access, others are limited by scopes, for example admins, mods may have access to endpoints that users wouldn’t. | C |

**CDN:**

|  |  |  |
| --- | --- | --- |
| **ID** | **DESCRIPTION** | **MoSCoW** |
| FR-29 | Static assets stored on the server. | M |
| FR-30 | Static assets available via a URL. | M |
| FR-31 | CDN should load assets from a server local to the user’s geo location in order to increase loading speeds. | W |
| FR-32 | An upload system that allows images to be uploaded to the cdn. | M |

**React Native App:**

|  |  |  |
| --- | --- | --- |
| **ID** | **DESCRIPTION** | **MoSCoW** |
| FR-33 | A login page. | M |
| FR-34 | A sign-up page. | M |
| FR-35 | A challenges page. | M |
| FR-36 | A profile page. | M |
| FR-37 | A badges page. | S |
| FR-38 | A post page. | M |

**Login Page:**

|  |  |  |
| --- | --- | --- |
| **ID** | **DESCRIPTION** | **MoSCoW** |
| FR-39 | A login button which when clicked will call the API to validate the login. | M |
| FR-40 | A sign-up button which will redirect the user to the signup page. | M |
| FR-41 | A message should be displayed if login has failed. | S |
| FR-42 | If login is successful the token returned must be stored in the local storage, this will allow logins to be skipped if the token hasn’t expired. | S |

**Sign-up page:**

|  |  |  |
| --- | --- | --- |
| **ID** | **DESCRIPTION** | **MoSCoW** |
| FR-43 | A sign-up button which when clicked calls the register api endpoint with data provided in textboxes above by the user. | M |
| FR-44 | A date picker which utilises the android default date picker – on web it will just show a text input. | M |
| FR-45 | A dropdown list for selecting countries. | M |
| FR-46 | After successful sign-up the user will be redirected to the login page. | M |
| FR-47 | Input validation to warn users if their input is incorrect. This is done on the API side anyway, but a warning message on the client side would be a nice to have. | C |

**Challenges Page:**

|  |  |  |
| --- | --- | --- |
| **ID** | **DESCRIPTION** | **MoSCoW** |
| FR-48 | A list of active challenges (those whose end date is in the future) will be displayed to the user pulled from the API. | M |
| FR-49 | The user will be able to click on a challenge and see all the posts for that given challenge. | M |
| FR-50 | The user should be able to click on a join button next to a challenge and be able to upload a post to said challenge. | M |
| FR-51 | A timer should be displayed next to each challenge to indicate how much time is left on the challenge. | S |
| FR-52 | The user could bookmark a challenge in order to indicate that they are interested in it but don’t immediately have an image to post for it. | C |
| FR-53 | The number of posts for each challenge could be shown on the card for each challenge. | C |

**Profile Page:**

|  |  |  |
| --- | --- | --- |
| **ID** | **DESCRIPTION** | **MoSCoW** |
| FR-54 | User data will be displayed, including avatar, name, country flag, and bio. | M |
| FR-55 | A selection of recent badges will be displayed on the profile. | S |
| FR-56 | Users could be able to pick which badges are displayed. | C |
| FR-57 | Number of posts shown. | M |
| FR-58 | Total kudos received shown. | M |
| FR-59 | All of the users’ posts should be shown. | M |
| FR-60 | User join date could be shown. | C |
| FR-61 | When a post is clicked it should take you to the correct post page. | M |
| FR-62 | When a badge is clicked details about it should be shown. | S |

**Badges Page:**

|  |  |  |
| --- | --- | --- |
| **ID** | **DESCRIPTION** | **MoSCoW** |
| FR-63 | A list of all badges available should be shown. | S |
| FR-64 | Badges the user has achieved should be shown fully whilst locked ones should be slightly less opaque. | S |
| FR-65 | Progress towards each badge could be shown. | C |

**Post Page:**

|  |  |  |
| --- | --- | --- |
| **ID** | **DESCRIPTION** | **MoSCoW** |
| FR-66 | The image must be shown in its original aspect ratio. Apart from strange non-standard aspect ratios, such as incredibly tall images. | M |
| FR-67 | Camera settings should be loaded from the post data. | M |
| FR-68 | Kudos and Downvotes should be shown. | M |
| FR-69 | Time posted should be shown. | S |
| FR-70 | A menu that will allow the user to edit or delete the post if it is their own. | S |

**3.3 Non-Functional Requirements**

**Database:**

|  |  |  |
| --- | --- | --- |
| **ID** | **DESCRIPTION** | **MoSCoW** |
| NFR-1 | An SQL query to the database should be executed within a second. | S |

**API:**

|  |  |  |
| --- | --- | --- |
| **ID** | **DESCRIPTION** | **MoSCoW** |
| NFR-2 | Any API call should respond within 3 seconds. | M |
| NFR-3 | The API will be accessible from an external network. | M |
| NFR-4 | Hosted on a Virtual Private Server (VPS) so the API will be accessible almost all the time. | C |

**CDN:**

|  |  |  |
| --- | --- | --- |
| **ID** | **DESCRIPTION** | **MoSCoW** |
| NFR-5 | The CDN should return content within 3 seconds on average (larger images may take longer due to their larger file sizes). | S |
| NFR-6 | Hosted on a Virtual Private Server (VPS) so the API will be accessible almost all the time. | C |
| NFR-7 | The CDN will be accessible from an external network. | M |

**React Native App:**


|  |  |  |
| --- | --- | --- |
| **ID** | **DESCRIPTION** | **MoSCoW** |
| NFR-8 | Pages should load on average within 3 seconds on a 4g throttled connection. | M |
| NFR-9 | A text scale slider could be made available to allow people who struggle to read smaller font sizes to have a good experience on the app. | C |
| NFR-10 | A colour theme selector could be made to support people who struggle to read with certain colours as backdrops. | C |


**Post Page:**


|  |  |  |
| --- | --- | --- |
| **ID** | **DESCRIPTION** | **MoSCoW** |
| NFR-11 | Camera info such as focal length must be clearly visible on the post page if it is available. | M |


# **4 – Methodology**


# **5 – Design**



****





****

**Graphical user interface, application, Teams

Description automatically generated**

# **6 – Implementation**

# **7 – Evaluation**

# **8 – Conclusion**

# **9 – References**

* Request for Comments (1999) *2616 Hypertext Transfer Protocol -- HTTP/1.1* [online]. IETF Datatracker. (no place): RFC Editor. Available from: <https://datatracker.ietf.org/doc/html/rfc2616>
* Groff, J. R. and Weinberg, P. N. (2002) *SQL : The Complete Reference.* New York: McGraw-Hill Professional. Available at: <https://search-ebscohost-com.ezproxy.uwe.ac.uk/login.aspx?direct=true&db=nlebk&AN=80523&site=ehost-live> [Accessed: 21 December 2021].
* NOSQL (2009) *NOSQL Database.* Available From: <https://hostingdata.co.uk/nosql-database/> [Accessed: 22 December 2021].
* Leavitt, N. (2010) Will NoSQL Databases Live Up to Their Promise?. *Computer* [Online]. 43 (2), pp. 12-14. [Accessed 27 December 2021].
* Carlson, J. (2013) *Redis in Action* [online] New York: Manning Publications Co. [Accessed 28 December 2021]
* Hamari, J., Huotari, K. (2012) 16th International Academic Mindtrek Conference [online], Tampere, Finland, 3-5 October 2012. Association for Computing Machinery. Available From: <https://dl-acm-org.ezproxy.uwe.ac.uk/doi/10.1145/2393132.2393137> [Accessed 05 January 2022]
* Wang, X., et al (2017) Examining the Effectiveness of Gamification in Human Computation. *International Journal of Human–Computer Interaction* [online] 33 (10), pp.813-821. [Accessed 11 January 2022]
* Hence, J., et al (2017) How gamification motivates: An experimental study of the effects of specific game design elements on psychological need satisfaction. *Computers in Human Behavior* [online] 69 (no part/issue), pp.271-380. [Accessed 12 January 2022]
* Bujari, A., et al (2016) Using gamification to discover cultural heritage locations from geo-tagged photos. *Personal and Ubiquitous Computing* [online]. 21 (no part/issue), pp.235-252. [Accessed 16 January 2022]
* Liestøl, G. (2018). The Photo Positioning Puzzle : Creating Engaging Applications for Historical Photographs by Combining Mobile Augmented Reality and Gamification. In: 2018 3rd Digital Heritage International Congress (DigitalHERITAGE) held jointly with 2018 24th International Conference on Virtual Systems & Multimedia (VSMM 2018). [online] Digital Heritage International Congress (DigitalHeritage). Available from: [https://ieeexplore-ieee-org.ezproxy.uwe.ac.uk/document/8810038/](https://ieeexplore-ieee-org.ezproxy.uwe.ac.uk/document/8810038/%20) [Accessed 16 January 2022].
* Bromberg-Martin, E., S., et al (2010) Dopamine in Motivational Control: Rewarding, Aversive, and Alerting. *Neuron* [online]. 68(5), pp.815-834. [Accessed 16 January 2022]
* Google Play (2013) ViewBug - Photography. Available from: [https://play.google.com/store/apps/details?id=com.viewbug.viewbug&hl=en\_GB&gl=US](https://play.google.com/store/apps/details?id=com.viewbug.viewbug&hl=en_GB&gl=US%20) [Accessed 16 January 2022].
* Anon (2018) r/photography - Your Take on Apps Like GuruShots and Other Photo Challenge Apps. Available from: [https://www.reddit.com/r/photography/comments/9vnjvm/your\_take\_on\_apps\_like\_gurushots\_and\_other\_photo/](https://www.reddit.com/r/photography/comments/9vnjvm/your_take_on_apps_like_gurushots_and_other_photo/%20) [Accessed 16 January 2022].
* Eisenman, B. (2017) *Learning React Native* [online] 2nd Edition. California: O’reilly Media, Inc. [Accessed 21 January 2022]
* React Native (b) (2022) React Native · Learn once, write anywhere. Available from: <https://reactnative.dev/> [Accessed 23 January 2022].
* Dabit, N. (2019) *React Native in Action* [online] New York: Manning Publications [Accessed 23 January 2022]
* ‌React Native (a) (2022) Out-of-Tree Platforms – React Native. Available From: <https://reactnative.dev/docs/out-of-tree-platforms> [Accessed 23 January 2022]
* Expo (2022) Camera - Expo Documentation. Available from: [https://docs.expo.dev/versions/latest/sdk/camera/](https://docs.expo.dev/versions/latest/sdk/camera/%20) [Accessed 23 January 2022].
* React Native (c) (2022) Using Typescript – React Native. Available From: <https://reactnative.dev/docs/typescript> [Accessed 23 January 2022].
* Kim, H., et al (2018) *CCS: Computer and Communications Security 18* [online], Toronto, ON, Canada, 15-19 October 2018. Association of Computing Machinery. Available from: <https://dl-acm-org.ezproxy.uwe.ac.uk/doi/10.1145/3243734.3243867> [Accessed 23 January 2022]
* Google (2021) List your Progressive Web App in Google Play. Available from: <https://chromeos.dev/en/publish/pwa-in-play> [Accessed 23 January 2022].
* Apple (2021) App Store Review Guidelines - Apple Developer. Available from: <https://developer.apple.com/app-store/review/guidelines/> [Accessed 23 January 2022].
* Cobb, C. G. (2015) *The project manager's guide to mastering agile: principles and practices for an adaptive approach* [online] Hoboken, New Jersey: Wiley. [Accessed 09 Feb 2022]

# **10 – Appendices**